# 🛡️ AI Autonomous Security Monitor

## 5-Week Development Roadmap (Version 1.0)

## 🎯 Project Objective

Build an AI-powered autonomous security monitoring system that: - Monitors live web traffic - Detects anomalies using ML - Classifies attack types - Automatically responds to threats - Displays real-time security dashboard

# 🗓️ WEEK 1 — Foundation + Vulnerable App

## Goal:

Working vulnerable web app + logging pipeline.

### Tasks:

### Day 1–2

- Setup Git repository

- Setup Docker & Docker Compose

- Configure services:

  - FastAPI app

  - PostgreSQL

  - Nginx reverse proxy

### Day 3–4

Build intentionally vulnerable web app: - /login - /search - /api/data

Include: - SQL Injection vulnerability - Weak authentication - No rate limiting

### Day 5–6

- Configure Nginx JSON access logs

- Route traffic through proxy

- Verify log generation

### Day 7

- Store logs in PostgreSQL

- Create simple log viewer API

### Deliverable:

Running web app with stored request logs.

# 🗓️ WEEK 2 — Feature Engineering + Anomaly Detection

## Goal:

Detect abnormal traffic using ML.

### Day 8–9

Feature extraction pipeline: - Requests per IP per minute - Failed login ratio - Avg response time - Payload length - Suspicious character count

### Day 10–11

Train Isolation Forest model: - Generate normal traffic - Train model - Save model - Create prediction endpoint

### Day 12–13

Integrate pipeline: Log → Feature → Model → Anomaly Score

Define anomaly threshold.

### Day 14

Simulate attacks: - SQL injection - Brute force

Verify anomaly detection.

### Deliverable:

Working anomaly detection system.

# 🗓️ WEEK 3 — Classification + Autonomous Response

## Goal:

System reacts automatically.

### Day 15–16

Rule-based attack detection: - SQL patterns - XSS patterns - Login abuse detection

### Day 17–18

LLM classification integration: Input: - Log snippet - Extracted features

Output (Structured JSON): - Attack type - Severity - Explanation - Recommended action

### Day 19–20

Build response engine: - Temporary IP blocking - Rate limiting activation - Account lock - Incident logging

Use Redis for temporary bans.

### Day 21

Full pipeline testing: Attack → Detect → Classify → Respond → Log

### Deliverable:

Autonomous security response system.

# 🗓️ WEEK 4 — Dashboard + Real-Time Monitoring

## Goal:

Create production-style monitoring UI.

### Day 22–23

Setup React frontend: - Basic layout - Backend connection

### Day 24–25

Implement: - Live traffic graph - Anomaly spikes - Attack timeline - Blocked IP list

Use WebSocket for real-time updates.

### Day 26–27

Add: - System risk score - Incident history view - Attack detail modal

### Day 28

UI polish (Tailwind styling)

### Deliverable:

Fully working real-time security dashboard.

# 🗓️ WEEK 5 — Hardening + Production Polish (Optional but Recommended)

## Goal:

Make system interview-ready and stable.

### Day 29–30

- Tune anomaly thresholds

- Reduce false positives

- Improve logging structure

### Day 31–32

- Optimize Docker setup

- Clean project structure

- Write detailed README

- Add architecture diagram

### Day 33–35

- Stress testing

- Attack simulation scripts

- Record demo video

### Deliverable:

Portfolio-ready autonomous security system.

# 🏗️ Final Architecture Summary

Client → Nginx → Vulnerable App
Logs → Feature Extractor → Isolation Forest
If anomaly → LLM Classifier
Response Engine → IP Block / Rate Limit
Dashboard + Incident Database

# 📦 Tech Stack Summary

Backend: - Python - FastAPI - PostgreSQL - Redis

ML: - scikit-learn (Isolation Forest) - pandas, numpy

Frontend: - React - Tailwind CSS - Chart.js - WebSocket

Infrastructure: - Docker - Docker Compose - Nginx

# 🚀 Final Outcome

A fully functional AI-powered autonomous security monitoring and response system demonstrating: - Backend engineering - ML integration - Security fundamentals - Real-time monitoring - Infrastructure orchestration

End of 5-Week Plan.